## Slide 1: Deliverable 1
Software Design plan

## Slide 2: The problem our software will address

## Slide 3: SDLC Model
For our project we chose to go with the Waterfall Model.
  We feel this is the most straight forward method of development as it follows each step of the SDLC system sequentially and allows us to focus on a single aspect of our project at a time.

## Slide 4: SDLC Steps
Identify the current problem: There is a lack of readily available all in one collection management solutions for card game collectors of all types.
Plan: We will develop an online solution for this issue by creating a webpage-based interface where users can add, update, and delete items from a database that will store all their collection information.
Design: Our software will be comprised of webpages that include forms and/or tables to display information and receive input from the user.
Build: Our code base will be comprised of html for our basic webpage layout, css for our design elements, JavaScript for some back-end logical operations, and php to allow our database to interact with our webpages.

## Slide 5: SDLC Step cont.
Code Test: After development of each webpage, we will have to test the functionality of the forms being able to properly interact with our database. This could include inserting, updating, and deleting records. We will also have to ensure any design implementations work on a range of devices and resolution to make sure compatibility is as good as possible.
Software Deployment: To deploy our software we would most likely have an online resource for downloading our application. This could either be done as an all-in-one application that would run locally on the user’s machine. Or giving access to our source files and including instructions for setup. This would allow more technically inclined users to adjust based on their needs.
Software Maintenance: We would have to keep our software up to date based on html and php version changes in the future. We could also offer services to make alterations on the software based on user requests. The software would initially be free to anyone but someone that requests support or modification would have to compensate our team for whatever work needed to be done.

## Slide 6: Project Constraints
The main constraint of our project is the general scope of what our capabilities will be. What if a user has needs that are not met initially by our program?
  With this in mind, we could offer potential updates or individual specialized versions of our software to customers that want a more specific experience.
Another constraint could be overhead of the software itself.
  Certain users that would have mass amounts of inventory could be affected by a lack of efficiency due to the code base or database system of choice not being able to accommodate data systems past a certain scale. If this is the case eventually, we would have to find alternatives to our selected deployment method to accommodate this.

## Slide 7: User Stories
lv.1: As a collector of a particular type of trading card, I want a software-based collection management software, so that I can manage and organize my entire collection of the trading cards of my choice. Because my collection is only comprised of a single type of trading card, my needs from this software are only to have it be able to store general card information. This would include things like the card name, condition, quantity, etc.
lv.2: As an organization or club relating to trading cards, we want a software-based inventory management software, so that we can track all the communally available cards available to all our members. This could include not only cards that could be used by anyone, but also cards owned by individuals in the club itself. This would just require us to be able to track the particular owner of any card in our collection.
lv.3 As a large-scale business that sells collectable trading cards, we want an online sales platform for our store, so that we can expand our customer base to people from any location around the world. This would require not only an inventory management solution for an extremely large inventory of trading cards of various types. But we would also need an online sales platform to allow customers to make purchases from our inventory.

## Slide 8: User Stories cont.

## Slide 9: User Stories cont.

## Slide 10: Local and Global Impact

## Slide 11: Where to begin
We have now identified the current problem our software will address and the needs of potential user’s that our software can serve. Now we must plan and design our software.
This will include deciding on a general format for pages and forms to be used, as well as deciding on the structure of our database system and how it will interact with our software.
After that, our main development phase can begin and the constructing of our software will be underway.